# ATTACHMENT A

# SCOPE OF WORK

Project Name: NCSD - Tonopah High School Sports Field Replacement

CORE Project No: 26-01-019

Subcontractor:

YESCO

800 B Bennie Lane
Reno, NV 89512

Phone: 775-284-8127

Contact Person: Karen Munson

Email: kmunson@yesco.com

# LUMP SUM PRICE FOR LABOR, MATERIAL, TAX, AND FREIGHT	     $22,450.00

# No Bond Included

Subcontractor has accounted for, as part of this lump sum Subcontract, any and all potential material, equipment, and labor cost increases over the course of the Project, unless otherwise noted in the Scope of Work.

SCOPE OF WORK:

- Subcontractor shall perform the Scope of Work generally described as:

Building Signage

- Subcontractor shall provide a complete turnkey, (i.e., furnish and install), Scope of Work in accordance with Contract Documents to include, but not be limited to:

  - Subcontractor is required to supply Contractor with a material and equipment procurement log as it applies to Subcontractor’s Scope of Work.  Such material and equipment procurement log will show in detail the material product, date ordered, shipping date, and date of delivery to the Project site. Subcontractor shall provide documentation from each manufacturer and/or distributor confirming the dates shown on the procurement log.  Subcontractor agrees to update such procurement log and shall transmit either in hard copy or electronic format to the Contractor, on a bi-weekly basis, or more frequently as reasonably required by Contractor.

  - Interior & Exterior Panel Signage - Provide all materials, labor, equipment, and supervision for a complete Scope of Work per plans and specifications. This Scope of Work shall include, but not be limited to:

    - Supply and install all interior and exterior building signage, including identification, wayfinding, and Code compliant signage, of every sign type detailed on the typical signage and accessibility requirements sheet, including room and door signs, electrical room signs, restroom signs, exit signs, room maximum occupancy signs, no smoking signs, and fire department connection signs, in the types, sizes, character heights, and configurations detailed.

    - Provide panel signage consisting of flat signs with engraved panel media and tactile characters, four inches by six inches, one eighth inch total thickness, of laminated colored plastic engraved through the face to expose the core as the background color, in a flat panel black anodized aluminum frame, with tactile letters raised one thirty-second inch minimum, sans serif upper and lower case characters in a contrasting color, and Braille as detailed.

    - Provide exterior rated sign materials, substrates, adhesives, and finishes at all signage mounted on exterior walls and in all exterior locations.

    - Provide coated or digitally printed plastic or metal signs with Braille at all exterior electrical rooms, and signs of the same type as the room and door signs at all interior electrical rooms, as detailed.

    - Provide coated or digitally printed plastic or metal signs at all building fire department connection locations as detailed.

    - Provide the room maximum occupancy load notice, posted conspicuously by the main exit, in compliance with the International Building Code and all local requirements as detailed.

    - Provide exit signage at each door serving exit stairways, ramps, passageways, and discharges as detailed.

    - Locate and mount all panel signs at the wall on the strike side of the door, or at the door where no adequate wall space exists, at the mounting heights detailed and in accordance with the 2010 ADA Standards for Accessible Design and ICC A117.1.

    - Supply and install the emergency evacuation map.

    - Supply and install the dedication plaque.

    - Provide all adhesives, profiles, etching, anchors, fasteners, and final adjustments.

  - Exterior Wall Mounted Building Lettering - Provide all materials, labor, equipment, and supervision for a complete Scope of Work per plans and specifications. This Scope of Work shall include, but not be limited to:

    - Supply and install all exterior wall mounted metal building lettering at the concessions building, twenty-four inches in character height, reading TONOPAH HIGH SCHOOL and HOME OF THE MUCKERS as shown on the exterior elevations.

    - Provide flush stud mounted installation, including all drilled holes, mounting studs, anchors, fasteners, adhesives, and sealants required for a complete exterior installation.

    - Provide the painted finish in the color and sheen selected by the Architect from the manufacturer's full range.

    - Provide field verification of all dimensions, full size mounting templates, and layout of all lettering prior to drilling, and provide final adjustment and alignment of all letters.

    - Seal all fastener penetrations and perimeter joints at exterior signage weathertight in accordance with Section 07 9200, and repair or refinish all adjacent surfaces disturbed by this Scope of Work.

  - Menu Display Case - Provide all materials, labor, equipment, and supervision for a complete Scope of Work per plans and specifications. This Scope of Work shall include, but not be limited to:

    - Supply and install one exterior wall mounted enclosed bulletin cabinet, five feet zero inches wide by three feet zero inches high, basis of design Aarco Products ODCC outdoor enclosed bulletin cabinet, as keynoted on the exterior elevations.

    - Provide all bracing, mounting brackets, trim pieces, anchorage, fasteners, and all associated hardware and accessories required for a complete exterior installation, and in accordance with approved submittals.

    - Seal the perimeter of the cabinet and all fastener penetrations weathertight in accordance with Section 07 9200.

  - Submittals, Permits, Testing & General Scope Requirements - The following requirements shall apply to all work under this Scope of Work package:

    - Provide Shop Drawings including dimensions, locations, elevations, materials, text and graphic layout, and attachment details, together with a sign schedule providing information sufficient to completely define each sign for fabrication, including room number, room name, all other text to be applied, sign and letter sizes, fonts, and colors. Where the room numbers to appear on signs differ from those shown on the drawings, include the drawing room number on the schedule.

    - Where the content of signs is indicated to be determined later, request that information from the Owner through the Architect not less than two months prior to the start of fabrication, and submit a preliminary schedule upon request. Submit all sign schedules for approval by the Owner through the Architect prior to fabrication.

    - Provide manufacturer's product data for each type of sign, indicating styles, font, foreground and background colors, locations, and overall dimensions of each sign, and provide the manufacturer's qualification statement evidencing a minimum of three years of documented experience manufacturing the products specified.

    - Provide all deferred submittals, engineering, and sign permits required for this Scope of Work, including all fees.

    - All materials shall comply with flame spread ratings as required; provide manufacturer's certifications.

    - All materials and installations shall be compliant with all applicable ANSI, ADA, and IBC requirements, and with the 2010 ADA Standards for Accessible Design and ICC A117.1. In the event of conflicting requirements, comply with the most restrictive requirement.

    - Provide all field measurements, and coordinate the layout of all signage, building lettering, and the menu display case with the Framing Subcontractor for placement of proper backing and blocking prior to closing in of the wall assemblies.

    - Verify that all substrate surfaces are ready to receive the work prior to commencing, and notify the Architect if conditions are not suitable for the installation of signs; do not proceed until conditions are satisfactory.

    - Install all work in accordance with the manufacturer's instructions, with horizontal edges level, secured level and plumb.

    - Provide all tests and certifications required for complete and operational systems, and provide a qualified representative onsite for all tests and inspections as required. Subcontractor is responsible for scheduling testing and walking with inspectors to get systems signed off for final approval.

    - Protect all work of this Scope of Work from damage until Substantial Completion, and repair or replace all damaged items.

    - Repair all related work at completion of the Project as needed prior to acceptance.

    - Include multiple mobilizations as may be required per the Preliminary Construction Schedule and Logistics Plan.

- Subcontractor has accounted for, as part of this lump sum Subcontract, the fact that the Contract Documents may not contain all required details, parts, or pieces necessary to provide a complete and functioning system.  Therefore, it is Subcontractor’s responsibility to make reasonably inferable assumptions and allowances, as part of its lump sum proposal, to help account for the design intent and ensure that all elements associated with the Scope of Work comply with all governing codes and regulations.

SCOPE OPTIONS:

- None.

CONSTRUCTION DOCUMENTS:

- Subcontractor shall adhere to all Project specifications within the Project Manual and all Project drawings as referenced in the Attachment C – Enumeration of Documents section of this Subcontract, specifically referencing the following:

- Provide all labor, material, equipment, and services required to furnish and install all items included in the division(s) of the Project Manual listed below, as related to Subcontractor’s Scope of Work:

- Division 00 – Procurement and Contracting Requirements

- Division 01 - General Requirements

- Provide all labor, material, equipment, and services required to furnish and install all items included in the section(s) of the Project Manual listed below, as related to Subcontractor’s Scope of Work:

- Section 10 1423 - Panel Signage - Provide all labor, material, equipment, and services required to furnish and install all items included in this section of the Project Manual, as it relates to Subcontractor's Scope of Work.

- Section 07 9200 - Joint Sealants - Provide all labor, material, equipment, and services required to furnish and install all items included in this section of the Project Manual, as it relates to Subcontractor's Scope of Work.

- All construction documents referenced in the Attachment C – Enumeration of Documents portion of this Subcontract can be downloaded from the following location:

- Procore – 5 – 26-01-019 - NCSD - Tonopah HS Sports Field Phs'd Replacement

- Invite to be sent to Project team

- Password: Subcontractor generated

Contractor will be using Procore web-based software on this Project to maintain an electronic set of As-Built Documents.  Subcontractor is to furnish electronically all As-Built documents, appropriate warranties and guarantee information, equipment manuals, operations, and maintenance manuals, all of which are a condition to achieving final completion and to receiving final payment.  A Project within Procore has been created for this Project and access will be given to Subcontractor.  All construction documents will be accessible to Subcontractor through Procore.  It will be the responsibility of Subcontractor to create As-Built documents electronically in the field in lieu of providing hard copies.  Contractor will provide training and support on Procore to Subcontractor.

To obtain access, Subcontractor must go to the Procore Software site (www.procore.com) and create a login.  Subcontractor shall create a Username and Password then send a corresponding email address to Contractor’s Project Manager; Contractor’s Project Manager will then email Subcontractor with an invitation to the Project in Procore.  Subcontractor may request additional instructions on how to create a login and Contractor’s Construction Technology department will provide assistance.

- Subcontractor shall adhere to all miscellaneous Project modifications, specifically referencing the following directives:

- Addendum #1 (05.06.26), including the revised Architectural sheets issued therewith - Provide all material, equipment, and services as required to furnish and install all items included in directive, as they relate to the Scope of Work.

- Clarification No. 1 (05.06.26) and Clarification No. 2 (05.07.26), including all RFI responses issued therewith - Provide all material, equipment, and services as required to furnish and install all items included in directive, as they relate to the Scope of Work.

- Exhibit B - Basis of Guaranteed Maximum Price (07.01.26) - Provide all material, equipment, and services as required to furnish and install all items included in directive, as they relate to the Scope of Work.

PROJECT SPECIFIC PROVISIONS:

- Subcontractor shall provide 
      mobilizations as required to complete the Scope of Work as per the dates set forth on the monthly baseline and weekly look-ahead schedules.

- Subcontractor’s foreman, at a minimum, shall attend all daily huddle, weekly work plan, and three phased QAQC plan meetings, which occur a reasonable time before and for the duration of the Subcontract Work on the Project.

- All Submittals shall be submitted in electronic format online using Procore.  Contractor may also request up to six (6) physical hard copies of all submittals.

- Subcontract pricing is based on tariff and/or duties rates in effect as of the date of this Subcontract.  If a net increase in tariffs and/or duties causes a net cost increase on materials, equipment, or products directly required to perform the Subcontract Work, the Subcontractor shall be entitled to a reasonable adjustment to the Subcontract Price to the extent the Prime Contract entitles Contractor to compensation for such increase and then only to the extent of any amount that Contractor may, on behalf of Subcontractor, recover from Owner.  To the extent applicable, any provisions regarding tariff changes in the Prime Contract shall flow down to this Subcontract. Subcontractor must supply reasonable documentation of proof of tariff and/or duties increase and cost impact between the date of this Subcontract and the date of said cost increase, based on an industry approved index associated with that of the affected material. Subcontractor must provide written notice of the cost impact and supporting documentation to Contractor within 7 calendar days of becoming aware. >Do Not Edit this paragraph you can delete all of it or keep all of it KH<

EXCLUSIONS:

- The following items are specifically excluded from the Subcontractor’s Scope of Work:

- Building permits

- Bonds

- Mascot mural and painted school logo graphics, which are painted by others

- Wall backing, blocking, and structural supports for signage, which are provided by the Framing Subcontractor

- Painting and finishing of walls and substrates scheduled to receive signage

- All electrical work, including power, conduit, junction boxes, and final connections for illuminated signage

- Concrete footings, foundations, and all cast-in-place concrete

- Site signage, traffic signage, parking accessory signage, and pavement striping

- Track and field signage, athletic field markings, and turf inlaid lettering, numbers, and logos

- Scoreboards and scoreboard support structures, which are included in the Scoreboards Scope of Work

- Flagpoles and flags, which are included in the Flagpoles Scope of Work

- Marker boards and visual display units under Section 10 1100, which are included in the Visual Display Boards Scope of Work