Subcontractor:  Sprinturf LLC

Scopes:  Landscaping, Irrigation

Project:  NCSD Tonopah HS Sports Field Replacement

Date:  5/15/2026

Attendees:

|  | Print Name | Company | Role | Sign-In |
| --- | --- | --- | --- | --- |
| 1. | Jon Cox | CORE Construction | Project Manager |  |
| 2. | Keith LaRue | CORE Construction | Superintendent |  |
| 3. | Dawn | CORE Construction | Pre-Con Manager |  |
| 4. | Jairo | CORE Construction | Project Engineer |  |
| 5. | Avery Hacker | CORE Construction | Project Director |  |
| 6. | Derek Rosse | CORE Construction | General Super |  |
| 7. | Tyson Jaquez | Sprinturf LLC | Project Manager |  |
| 8. | Dean Eschenbacher | Sprinturf LLC | Coordinator |  |
| 9. |  |  |  |  |
| 10. |  |  |  |  |

SCOPE

- Review the Scope Narrative and subcontractors proposal

  - Exclusions or clarifications to the scope

  - Deviations from specifications

  - Deviations from plans or details

- Specific or Unique scope

  - Scope holes from past experience on this type of project

    - Concrete package should have the nailer board

    - Civil package can do note 5, 6, and 3

  - Inclusions or assumptions to cover grey areas in the scope

    - Include Brock pad product

    - Includes 4 different mobs due to bid package

    - Assume coordination with track and civil contractor

    - Assume hiring The Monument Co for base

    - Assume tolerance of ¼” at every 10ft

    - Includes crusher fine base

    - Assume base compaction is met with any depth

    - Includes color match for colored turf

    - Includes price escalation cost

- Alternates

  - Deduct Geoliner

  - Deduct Field Leveling Sand and Drain (Everything below the turf)

  - Deduct Header Board

- Value Engineering

- Mock Ups

- Weather Protection

- Hoisting

- Permits

- Testing

SCHEDULE

- Project Milestones

  - NTP

  - Early Start for this scope:

  - Other milestones relating to this scope

  - Substantial Completion

- Material Procurement

| Material | Submittals/Shops | Lead Time | Fabrication | Notes |
| --- | --- | --- | --- | --- |

- Durations

| Activity | Crew Size | Duration | Manhours | Notes |
| --- | --- | --- | --- | --- |

SAFETY

- CORE PPE Requirements

- DAHA

- Safety manual and SDS manuals on site

- Logistical challenges

  - Site Logistics Plan

  - Staging

- Project specific background checks

- Project specific safety requirements

ADMINISTRATIVE/CONTRACTING

- Template Subcontract

- Insurance

- Textura

- LCP Tracker

- 501c(3)

- Nevada 1st requirements

- Skilled and Trained Workforce Requirements

- Apprentice Utilization Requirements

HOMEWORK